Software Requirements Specification

Version 4.0

28 October 2026

Setshabelo Admission System

Group 0: Secret Design

Group Members:

Relebohile Thito

Lebohang Molise

Tshepo M Masimong

Lonwabo Sifumba

Andries M Matona

Njabulo R.A Mthethwa

Table of Contents

1. Introduction	6

2. Problem Statement	6

3. Purpose, Aim and Objectives	6

4. Project Scope	6

5. Stakeholders and user groups	7

6. Current process	7

7. Product Perspective - Flutter, ASP.NET and Supabase functions	8

8. Requirements Table	9

UNIT 2 - Feasibility Analysis	11

9. Review of current project	11

10. Technical Feasibility Evaluation	13

11. Operational Feasibility Evaluation	13

12. Economic Feasibility Evaluation	14

13. Schedule Feasibility Evaluation	15

14. Legal Feasibility Evaluation	15

15. Ethical Feasibility Evaluation	16

16. Feasibility Summary	17

17. Risk Register	18

18. Mitigation and Contingency Plans	19

19. SWOT Analysis	21

20.Refined Project Scope	22

21. Updated Requirements	22

22. Evidence Appendix	23

UNIT 3 – System Architecture & Design	27

23. Main System Components	27

24. System User and Roles	27

25. Component Responsibilities	27

26. Main Data Flows	28

27. System Architecture Diagram	29

28. UML & Database Design	30

29. Identifying Use Cases	30

30. Use Case Diagram	31

31. Sequence Diagrams	32

32. Entity Relationship Diagram	34

33. Required Flutter Screens	35

34. Required ASP.NET Screens	35

35. Flutter Mobile Navigation Flow	36

36. ASP.NET Web Navigation Flow	36

37. Mobile & Web Integration	37

38. Stakeholder Feedback	37

39. Updated System Design	37

40. Unit 3 Evidence	38

Unit 4: System Development and Implementation	43

41.Approved Database Design Review	43

42. Backend for both applications	43

43. Approved Mobile Application Requirements	44

44. Mobile Application Flow	44

45. Developed Mobile Screens	45

46. Web Application Requirements	53

47. Web Application Flow	53

48. Developed Web Screens (Admin)	54

49. Approved Integration Design	57

50. Complete Integrated Application	58

51. Unit 4 Evidence	59

## 1. Introduction

The purpose of this document is to present a detailed description of the Setshabelo Admission System. It will explain the purpose and features of the system, what the system will do, constraints under it will operate. This document is intended for both the stakeholders and the development team.

## 2. Problem Statement

Setshabelo Primary School currently uses onsite registrations where parents need to come to school to premises at the beginning of the year to apply for their children. This may result in missing information and wrongly filled documents. The problem affects parents because they need to queue on long lines and it also affect the administration staff because they must process a lot of papers at once. The school requires a more streamlined and organised method of receiving applications. The school also uses social media as a form of communication with parents and students which some parents won’t always have access to.

## 3. Purpose, Aim and Objectives

The purpose of the prototype is to simplify the application process for new learners; the updates sent to parents and learners by the school and publishing school achievements to the general public as a form of advertising and attraction. The Simplification includes digitalizing the process of applying, making sure all the school updates are easily accessible.

## 4. Project Scope

| Scope Element | Group Response |
| --- | --- |
| Project title | Setshabelo Admission System |
| Aim | Develop an integrated prototype for creating and managing learner applications and school updates |
| Objectives | - Allow parents to create and view applications for their children and have access to any school updates - Allow school admins to accept and reject applications - Allow the admins to publish school updates - Allow users to view school achievements |
| Deliverable | Integrated Flutter and Asp.net web/mobile application |
| Acceptance criterion | - Flutter and Asp.net will share the same backend - Users can use both mobile and web for the same actions |
| Exclusions | - Built-in uniform shop - Day-to-day attendance register - Built-in textbook library - Bulk SMS |
| Constraints | - Time – Project must be completed before the end of the semester - Cost – Attendance scanner is out of defined budget - Scope: Uniform partnership already exists. E-textbooks distributions violate copyright laws |
| Assumptions | - Parents have a compatible device to use the application/website (Smartphone or computer) - Parents and Administrative staff have basic digital skills to navigate a web or mobile application - A secure authentication system will be implemented to differentiate between users and admin stuff - The team has necessary technical skills to develop the needed system |

## 5. Stakeholders and user groups

| Stakeholder or User | Role in the proposed system |
| --- | --- |
| External stakeholder | Define the current process and problems tied to it. |
| Mobile application user | - User – Create application, view application status, view school updates, view school achievements - Admin – View and manage applications, publish school updates, publish school achievements |
| Web application user | - User – Create application, view application status, view school updates, view school achievements - Admin – View and manage applications, publish school updates, publish school achievements |

## 6. Current process

6.1 Application Period announcement – The school announces the start of the new year application period through social media or verbal announcements.

6.2 Parents travel to school – Parents must take time off work or arrange transport to physically travel to the school during the application window.

6.3 Queuing – Parents join long, physical queues with many other applicants at school, this results in long waiting times.

6.4 Manual form collection – Once they reach the front of the queue, parents receive a physical/paper application form from the admin staff.

6.5 Manual form filling – Parents fill out the papers by hand; this usually leads to wrongfully filled documents.

6.6 Form submission – Parents submit the completed physical forms back to the admin stuff, along with any required documents.

6.7 Submitted forms – Admin stuff collects and piles up all the submitted paper applications from many parents over several days.

6.8 Manual form processing and decision making – Admin staff must process many paper documents at once. They manually review each form to either accept or reject the application.

6.9 Outcome – The school relies on social media to communicate outcomes, school updates and important information back to parents.

## 7. Product Perspective - Flutter, ASP.NET and Supabase functions

The prototype will operate as one integrated system. Supabase will be the backend of both ASP.Net and Flutter. ASP.Net and Flutter will be used for the web and mobile development respectively. Supabase will handle all the logic, data storage, accounts storage, and security. Flutter will use MVVC for the development of the mobile version while ASP.Net uses MVC for the development of the web version. A user/parent will create an account on either the mobile application or the web application, their account information will be stored on the Supabase. When completing an application form on the mobile information the same information will be reflected on the web application when they login using the same account they used to apply. Administrators of the application will be able to login on the web application and view submitted applications. Administrators will then accept applications or put them under review and if some information is entered wrong, they will be able to leave a comment that will show on the users’ side of the application.

## 8. Requirements Table

| ID | Requirement | Type | Priority | Related Stakeholder need |
| --- | --- | --- | --- | --- |
| FR1 | Parents must be able to create accounts | Functional | Must Have | Parents need a way to register themselves digitally to access the application system. |
| FR2 | Parents must be able to create applications for their children | Functional | Must Have | Parents need a convenient way to apply from home without traveling to the school or filling out paper forms. |
| FR3 | Parents can view the application status | Functional | Must Have | Parents need clarity on whether their child has been accepted without waiting for social media posts or phone calls. |
| FR4 | Only Admin Stuff can accept and reject applications | Functional | Must Have | Admin Stuff need a streamlined way to process decisions quickly |
| FR5 | Parents can view school updates | Functional | Must Have | Parents need a reliable way to receive school communications |
| FR6 | Parents can view school achievements | Functional | Must Have | School Administration needs a way to advertise successes and attract new learners |
| FR7 | The system must differentiate between users and admins | Functional | Must Have | Both parents need a secure system where parents cannot access admin functions |
| FR8 | Admin stuff can publish school updates to parents | Functional | Must Have | Admin stuff needs an easy way to publish information to parents instantly |
| NR1 | The user interface for both mobile and web must be similar | Non-Functional | Must Have | Parents and Admin stuff need a system that is easy to understand |
| NR2 | Only authenticated Admin users must be authorized to accept or reject applications | Non-Functional | Must Have | School Administration needs strict security to prevent unauthorized decision-making |
| NR3 | The prototype must use test data/fake profiles for development and demonstration purposes | Non-Functional | Must Have | Developers need a safe environment to build and test the system without violating privacy laws |
| NR4 | All form validation errors must be clear with user friendly error messages | Non-Functional | Must Have | Parents need clear guidance when filling out applications to prevent the "wrongly filled documents" problem identified in the current process. |
| NR5 | Parents must receive bulk SMS notifications | Non-Functional | Should Have | Parents will be able to get SMS’ from the school |
| NR6 | Users can access uniform shop in the system | Non-Functional | Should Have | Parents will be able to buy uniform for their children in the system |
| NR7 | Users can access e-textbooks in the system | Non-Functional | Should Have | Parents will be able to download school textbooks for their children |
| SR1 | The system must use ASP.net for the web version | System | Must Have | The system must have a web version |
| SR2 | The system must use Flutter for the mobile version | System | Must Have | The system must have a mobile version |
| SR3 | The system must use Supabase as the backend for both ASP.net and Flutter | System | Must Have | The user data must be stored on the same backend |
| SR4 | The application must be compatible with modern web browsers | System | Must Have | Users must be able to use the system with different web browsers |
| IR1 | The Flutter and Asp.net must not communicate with each other directly | Integration | Must Have | Parents can only apply and view, admins can only review and publish |
| IR2 | Learner applications submitted by parents must be stored securely in the Supabase backend database | Integration | Must Have | Important information must be stored securely |
| IR3 | Application statuses must be updated by the admin stuff through Flutter and Asp.net | Integration | Must Have | The admins must be able to update applications |
| IR4 | Authentication requests from Flutter and ASP.Net must use the same Supabase Auth API | Integration | Must Have | Proper authentication for both the mobile and web versions |

## UNIT 2 - Feasibility Analysis

## 9. Review of current project

| Question | Group Response |
| --- | --- |
| What is the main problem being addressed? | Setshabelo Primary School uses manual, paper-based registration processes that cause long queues for parents, incomplete or wrongfully filled forms, and a lot of administrative work. The school also relies on social media for communication, which excludes parents without access. |
| What are the main Flutter functions? | Parent account creation, learner application submission, view application status, view school updates, view school achievements (mobile version). |
| What are the main ASP.net functions? | - Parent account creation, learner application submission, view application status, view school updates, view school achievements (web version). - Admin dashboard to view all applications, accept/reject applications, publish school updates, publish school achievements (web version). |
| What information will Supabase manage? | User accounts (parents and admins), learner application data, application statuses, school updates, achievements, authentication credentials. |
| Which functions appear most difficult? | Supabase integration with both Flutter and ASP.NET, real-time status coordination, authentication/role differentiating |
| Which functions require skills the group still needs to develop? | Supabase integration, ASP.NET development (some members). Flutter-ASP.NET shared backend structure. |
| Which functions may require more time than is available? | Bulk SMS notifications |

## 10. Technical Feasibility Evaluation

| Question | Group Finding |
| --- | --- |
| Does the group have the required Flutter skills? | Yes - Multiple group members have experience with Flutter development. |
| Does the group have the required ASP.NET skills? | Partially - Some members have experience; others need to learn. |
| Can the group work with Supabase? | Limited - The group needs to learn Supabase Integration |
| Can Flutter and ASP.NET connect to the same Supabase backend? | Yes - Supabase provides a connected backend for both Flutter and ASP.NET. |
| Are suitable development computers available? | Yes - Group members have access to development computers. |
| Are suitable test devices available? | Yes - Multiple smartphones and computers are available for testing. |
| Is reliable internet access available? | Yes - University internet and personal internet connections are available. |
| Which technical skills still need to be learned? | Supabase integration, ASP.NET MVC for some members, proper GitHub workflow, API authentication. |
| Which functions may be too technically difficult? | Bulk SMS notifications |

Technical Feasibility Decision: Feasible with changes

The group has the foundational technical skills required (Flutter, basic ASP.net, access to equipment) but needs to invest time in learning Supabase integration. The bulk SMS function should be removed because it is too complex for the semester period.

## 11. Operational Feasibility Evaluation

| Question | Group Finding |
| --- | --- |
| Will the prototype address the stakeholder's problem? | Yes - It addresses the manual registration process, long queues, and communication struggles. |
| Who will use the mobile application? | Parents applying for their children to attend Setshabelo Primary School. |
| Who will use the web application? | - School administrators managing applications and publishing updates. - Parents applying for their children to attend Setshabelo Primary School(optional) |
| Do the intended users have suitable devices? | Yes - Most parents have smartphones; school has computers for administration. |
| Do users have suitable internet access? | Yes - The school has internet, some parents may have access but they can always use mobile data. |
| Will the proposed solution fit the organisation's current activities? | Yes - It replaces the manual registration process with a digital process that fits the school. |
| Will users require guidance or training? | Some - Basic training may be needed for admin staff, the UI should be easy enough for parents to understand everything. |
| Are any proposed functions unsuitable for the intended users? | No - All core functions are appropriate for the target users. |

Operational Feasibility Decision: Feasible

The system directly addresses the stakeholder's pain points and fits within the school's process. Users have the necessary devices and internet access. The UI will be designed to be intuitive/easy to understand, reducing training requirements for users.

## 12. Economic Feasibility Evaluation

| Resource | Available | Action Required |
| --- | --- | --- |
| Internet access or data | Yes | Each member is responsible for their own connectivity |
| Transport to the stakeholder | Yes | Group members cover their own transport costs when attending meetings |
| Development computers | Yes | University labs and personal computers are available |
| Test devices | Yes | Personal smartphones and computers are available |
| Required software | Yes | Free versions of Flutter, Visual Studio 2022, and Supabase are available |
| Supabase resources | Yes | Free tier provides enough resources for the prototype |
| Presentation resources | Yes | PowerPoint/Google Slides are available |
| Other project resources | Yes | GitHub free tier is available |

Economic Feasibility Decision: Feasible

The project can be completed using resources that are free or already available. Supabase's free tier is enough for a prototype. No significant financial efforts are required.

## 13. Schedule Feasibility Evaluation

| Question | Group Finding |
| --- | --- |
| Is enough time available for system design? | Yes - Design activities can be completed within the planned timeframe. |
| Is enough time available for Flutter development? | Yes - Core Flutter functions are possible within the semester. |
| Is enough time available for ASP.NET development? | Yes - Admin dashboard functions are achievable. |
| Is enough time available for Supabase integration? | Tight - Most group members must learn about Supabase first. |
| Is enough time available for testing and corrections? | Tight - Testing needs to be integrated throughout development, it must not be left to the end. |
| Is enough time available for stakeholder feedback? | Yes - Regular feedback sessions can be scheduled. |
| Are too many functions currently included? | No - Included core functions are appropriate |
| Which functions may need to be simplified, postponed or removed? | Removed: Bulk SMS notifications Monitor: Real-time push notifications |

Schedule Feasibility Decision: Feasible with changes

The core functions (application submission, admin review, status viewing, updates/achievements) can be completed within the semester. The group must:

- Remove the bulk SMS feature

- Start Supabase integration early

- Integrate testing throughout the development process

- Start with core features before enhancements

## 14. Legal Feasibility Evaluation

| Question | Group Finding |
| --- | --- |
| Will the prototype collect personal information? | Yes - Parent names, documents, contact details, learner information (name, age, grade, previous school). |
| Is all the information necessary? | Yes - Only information required for the application process is collected. |
| Who should be allowed to access the information? | Parents - Their own applications only. Admins - All applications. |
| Will test data be used during development? | Yes - Test data/fake profiles will be used for development. |
| How will passwords and private keys be protected? | They will not be stored in GitHub, Supabase will handle authentication securely. |
| Does the project involve confidential stakeholder information? | No - Test data will be used, no real school/parent data will be exposed. |
| Is private stakeholder information being kept out of GitHub? | Yes - The group will ensure no credentials, API keys, or real personal data are added to the GitHub repositories. |

Legal Feasibility Decision: Feasible

The group will make use of test data and will keep sensitive information out of public GitHub repositories. This complies with data protection policies.

## 15. Ethical Feasibility Evaluation

| Question | Group Finding |
| --- | --- |
| Does the stakeholder understand the purpose of the project? | Yes - The stakeholder fully understands the purpose of the project. |
| Is unnecessary personal information being collected? | No - Only required application information is collected. |
| Could the proposed solution negatively affect intended users? | No - The aim of the proposed solution is to improve user experience. |
| Is information being used only for its intended purpose? | Yes - Private information is used only for the application process and school communications. |
| Does the proposed prototype accurately reflect stakeholder needs? | Yes - The requirements were developed through stakeholder communication and their needs. |
| Are users being treated fairly and responsibly? | Yes - The system will provide equal access to the application process. |

Ethical Feasibility Decision: Feasible

The project collects only necessary information, uses test data for development, and it will benefit both parents and the school.

## 16. Feasibility Summary

| Feasibility Area | Decision | Main Reason | Change Required |
| --- | --- | --- | --- |
| Technical | Feasible with changes | Supabase needs learning | Remove bulk SMS, uniform shop, e-textbooks and learn Supabase integration early |
| Operational | Feasible | The solution fits the school and users | Design a simple UI to reduce training |
| Economic | Feasible | Free tools and available resources are enough | No significant changes required |
| Schedule | Feasible with changes | Core functions are achievable, but there is a learning period for Supabase | Start Supabase early |
| Legal | Feasible | Only test data will be used and private information will be protected | There must be a clear separation of test and real data |
| Ethical | Feasible | Stakeholder engagement, only required data will be collected | Stakeholder engagements and meetings will continue |

Overall Feasibility Decision

The project is feasible with changes

The main strengths of the project are:

- The core requirements address the needs identified by the stakeholder (manual registrations, long queues, communication problems)

- The group has easy access to the required development tools and equipment

- The Flutter and ASP.net combination is good for the web/mobile requirements

- The stakeholder is good with communication and supports the vision

The main limitations are:

- The group must learn Supabase integration

- The bulk SMS feature is too complex and will consume time

- There is an already existing uniform shop partnership with Atlas

- The e-textbooks distributions violate certain copyrights

- Testing time must be managed carefully

To ensure that the project can be completed within the semester, the group will:

- Remove the bulk SMS, uniform shop, and e-textbooks features

- Prioritize learning Supabase integration very early in the development phase

- Start integration testing early

- Focus on core/required features first (application submission, admin review, status view, updates and achievements)

- Review and Adjust schedule regularly

## 17. Risk Register

| Risk ID | Risk Statement | Likelihood | Impact | Score | Level | Status | Risk Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Integration may be too hard to implement | 3 | 3 | 9 | High | Open | Lebohang Molise |
| R2 | The stakeholder may become uninterested in the project | 1 | 2 | 2 | Low | Open | Relebohile Thito |
| R3 | It may be hard to coordinate the group and there might be a lot of miscommunications | 2 | 3 | 6 | Medium | Monitoring | Tshepo Monnana Masimong |
| R4 | There might be limited testing time available as the due date comes close | 2 | 2 | 4 | Medium | Open | Luyondo Sifumba |
| R5 | A group member might be assigned a task that is too difficult for them to complete individually | 1 | 3 | 3 | Low | Monitoring | Njabulo Mthethwa |
| R6 | The top-level functions might not be implemented in time or not form part of the overall project | 3 | 3 | 9 | High | Open | Mohau Andries Matona |
| R7 | GitHub collaboration issues may cause version control problems | 2 | 2 | 2 | Medium | Monitoring | Team |
| R8 | Mobile app compatibility issues may appear on different Android versions | 2 | 2 | 4 | Medium | Open | Team |

## 18. Mitigation and Contingency Plans

| Risk ID | Mitigation | Contingency |
| --- | --- | --- |
| R1 | Do research on the integration of Supabase on the project and try to read available documentation | Consult with the lecturer of the module on how to fix our problem |
| R2 | Try to keep the stakeholder involved at all times, whether it be short meetings or emails informing them about the progress of the project | Propose the already built application to the stakeholder and see if they will be interested to buy in again |
| R3 | Have regular sit-down meetings on as a team and share our progress and setbacks | Reassign tasks and use simpler communication methods |
| R4 | Ensure that the application is tested with different data during all the phases of development | Conduct a focused testing on core features |
| R5 | Ensure tasks are delegated according to a person’s strongest skills | Reassign tasks and distribute the work across multiple members |
| R6 | Top-level functions must be the ones that are implemented first | The group will track back and distribute the work to ensure top-level functions are covered in time |
| R7 | Each member must focus on their own tasks and commit regularly to minimize the chance of version control issues | Use GitHub’s conflict resolution tools or go back to previous stable versions |
| R8 | Test on multiple devices early and use standard flutter plugins with good compatibility | Use a single platform/android version and document compatibility documentations |

Highest Risks

| Highest Risk | Why is this important? | What must the group do now? |
| --- | --- | --- |
| R1 – Integration may be too hard to implement | The project needs a proper integration between Flutter, Asp.net and Supabase | The group must learn how Supabase works with Flutter and Asp.net early |
| R6 - The top-level functions might not be implemented in time or not form part of the overall project | The project must have the top-level functions to satisfy the stakeholder needs | The group must start with these functions first |
| R3 - It may be hard to coordinate the group and there might be a lot of miscommunications | The group needs very good communication and participation in order for the project to be successful | Have regular sit-down meetings on as a team and share our progress and setbacks |

## 19. SWOT Analysis

| STRENGTHS - Core Flutter and Asp.net skills with full tool access - integration possibility - Stakeholder is engaged and well aligned - Core features are directly towards pain points - Free tools keep the project at zero cost | WEAKNESSES - Supabase integration is a new skill to be learned - Testing window is tight - Scope already reduced - Group coordination and communication |
| --- | --- |
| OPPORTUNITIES - Add back excluded features in a future phase - Achievements page also serves as marketing - Architecture is reusable for other schools - Trend-setter on digital registration for local schools | THREATS - Downtime risk on Supabase - Some but not a lot of parents may lack digital access - Timeline slippage could cause more scope reductions |

Review of the Feasibility and Risk Findings

| Finding | Does the project need to change? | What change is required? |
| --- | --- | --- |
| Technical Feasibility | Yes | The group must learn Supabase integration and remove bulk SMS function |
| Operational Feasibility | No | No changes required |
| Economic Feasibility | No | No changes required |
| Schedule Feasibility | Yes | The group must start Supabase early |
| Legal Feasibility | No | No changes required |
| Ethical Feasibility | No | No changes required |
| High Project Risks | Yes | The group must prioritize Supabase and integration learning, and focus on core functions first |

## 20.Refined Project Scope

| Function or Requirement | Decision | Reason | Stakeholder Informed? |
| --- | --- | --- | --- |
| Parent account creation | Keep | Core requirement | Yes |
| Learner application submission | Keep | Core requirement | Yes |
| View application status | Keep | Core requirement | Yes |
| Admin can accept/reject applications | Keep | Core requirement | Yes |
| View school updates | Keep | Core requirement | Yes |
| View school achievements | Keep | Core requirement | Yes |
| Admin can publish school updates | Keep | Core requirement | Yes |
| Admin can publish school achievements | Keep | Core requirement | Yes |
| User/admin role differentiation | Keep | Core requirement | Yes |
| Bulk SMS notifications | Remove | Scope and Time Constraints | Yes |
| Uniform shop integration | Remove | Existing partnership with Atlas | Yes |
| E-textbooks integration | Remove | Violates certain copyrights | Yes |

## 21. Updated Requirements

| Requirement ID | Original Requirement | Change Mode | Reason for Change |
| --- | --- | --- | --- |
| NR5 | Parents must receive bulk SMS notifications | Removed | It is not technically feasible within the semester |
| NR6 | Users can access uniform shop in the system | Removed | The school has already partnered with Atlas for school uniforms |
| NR7 | Users can access e-textbooks in the system | Removed | Distributing textbooks online violates certain copyrights |

## 22. Evidence Appendix

Github project repository: https://github.com/WIL-Project-Hub

Supabase project: https://supabase.com/dashboard/project/hrkzdekzmqjiejjuwybh

Project charter signed by everyone in attendance

WIL letter stamped by sponsor organisation

Picture of the team with the stakeholder(Disebo Tau) after a meeting

## UNIT 3 – System Architecture & Design

System Architecture & Design

## 23. Main System Components

| Component | Purpose |
| --- | --- |
| Flutter Mobile Application | Provides mobile functionality for the intended mobile users |
| ASP.NET Web Application | Provides web functionality for the intended web or administrative users |
| Supabase Authentication | Manages authentication where required |
| Supabase Database | Stores information used by both applications |
| Supabase Storage | Stores files or documents where required |

## 24. System User and Roles

| User / Role | Uses | Main purpose |
| --- | --- | --- |
| Parent / Guardian | Flutter | Create an account, submit learner applications, upload documents, view application status, view school updates and achievements |
| School Admins | ASP.NET | Log in, view all applications, accept or reject applications, leave comments, publish school updates and achievements |

## 25. Component Responsibilities

| Component | Main Responsibilities |
| --- | --- |
| Flutter | Allow parents to register and log in, complete the multi-step application form, upload supporting documents, view application status, view school updates, and view achievements. |
| ASP.NET | Allow admins to log in, view all submitted applications, accept or reject applications, add comments, publish school updates, and publish achievements. |
| Supabase Authentication | Verify user identity and differentiate between Parent and Admin roles. |
| Supabase Database | Store user profiles, parent and admin records, applications, documents metadata, comments, school updates, and achievements. |
| Supabase Storage | Store uploaded files (birth certificates, parent IDs, etc) securely. |

## 26. Main Data Flows

| From | To | Information Exchanged |
| --- | --- | --- |
| Parent | Flutter | Login credentials, application form data, document uploads |
| Flutter | Supabase Auth | Authentication requests (sign up, sign in) |
| Flutter | Supabase Database | Application data, status requests |
| Flutter | Supabase Storage | Uploaded documents |
| Supabase Database | Flutter | Application status, school updates, achievements |
| Supabase Storage | Flutter | Document URLs for viewing |
| Admin | ASP.NET | Login credentials, review decisions, published content |
| ASP.NET | Supabase Auth | Authentication requests (admin login) |
| ASP.NET | Supabase Database | Application retrieval, status updates, content publishing |
| Supabase Database | ASP.NET | All application data, comments, published content |
| Admin | ASP.NET | Accept/reject decisions, comments, new updates |

## 27. System Architecture Diagram

A user/parent uses the Flutter mobile application to submit an application for their child. The application is stored in the shared Supabase database. The school admin uses the ASP.NET web application to retrieve and review the application. Admin changes the applications status which reflects on the user side. Supabase therefore acts as the shared backend that connects the mobile and web application.

## 28. UML & Database Design

Use Case Diagram

Identifying Actors

| Actor | What does this actor need to do? |
| --- | --- |
| Parent / Guardian | Register an account, log in, submit learner applications, upload supporting documents, view application status, view school updates, view school achievements |
| School Admin | Log in, view all submitted applications, review applications, accept or reject applications, leave comments for parents, publish school updates, publish school achievements |

## 29. Identifying Use Cases

| Actor | Possible Use Case |
| --- | --- |
| Parent / Guardian | Register |
| Parent / Guardian | Login |
| Parent / Guardian | Submit Application |
| Parent / Guardian | Upload Documents |
| Parent / Guardian | View Application Status |
| Parent / Guardian | View Application Comments |
| Parent / Guardian | View School Updates |
| Parent / Guardian | View Achievements |
| School Admin | Login |
| School Admin | View All Applications |
| School Admin | Review Application |
| School Admin | Accept Application |
| School Admin | Reject Application |
| School Admin | Add Comment |
| School Admin | Publish School Update |
| School Admin | Publish Achievement |

## 30. Use Case Diagram

## 31. Sequence Diagrams

Sequence Diagram 1: Parent Submits Application

| Participant | Role |
| --- | --- |
| Parent | Starts the process |
| Flutter App | Receives the parent's request |
| Supabase Auth | Verifies the parent's identity |
| Supabase Database | Stores the application |
| Supabase Storage | Stores the uploaded documents |

Sequence Diagram 2: Admin Reviews Application

| Participant | Role |
| --- | --- |
| Admin | Starts the management action |
| ASP.NET Web App | Processes the admin's action |
| Supabase Auth | Verifies the admin's identity |
| Supabase Database | Updates the shared data |

## 32. Entity Relationship Diagram

User Interface Design

## 33. Required Flutter Screens

| Flutter Screen | User | Purpose | Related Requirement |
| --- | --- | --- | --- |
| Splash / Login | Parent | Authenticate user | FR1, FR7 |
| Register | Parent | Create a new parent account | FR1 |
| Parent Home | Parent | Main dashboard after login | FR1, FR2 |
| Child Info (Step 1 of form) | Parent | Capture child's personal details | FR2 |
| Address (Step 2 of form) | Parent | Capture home address and contact details | FR2 |
| Medical Info (Step 3 of form) | Parent | Capture medical aid and doctor details | FR2 |
| Parent Info (Step 4 of form) | Parent | Capture parent details | FR2 |
| Documents (Step 5 of form) | Parent | Upload supporting documents | FR2, IR2 |
| Review & Submit (Step 6 of form) | Parent | Review all info and submit | FR2 |
| My Applications | Parent | View all submitted applications and their status | FR3 |
| Application Detail | Parent | View full detail of a single application + comments | FR3 |
| School Updates | Parent | View announcements from the school | FR5 |
| Achievements | Parent | View school achievements | FR6 |

## 34. Required ASP.NET Screens

| ASP.NET Page | User | Purpose | Related Requirement |
| --- | --- | --- | --- |
| Login | Admin | Authenticate admin | FR7, IR4 |
| Admin Dashboard | Admin | Overview of applications and quick actions | FR4 |
| Application List | Admin | View all submitted applications | FR4 |
| Application Detail | Admin | Accept, reject, or comment on an application | FR4 |
| Publish Update | Admin | Create and publish a school update | FR8 |
| Publish Achievement | Admin | Create and publish an achievement | FR8 |
| Manage Content | Admin | Edit or delete existing updates and achievements | FR8 |

Navigation Between Screens

## 35. Flutter Mobile Navigation Flow

| Starting Screen | User Action | Next Screen |
| --- | --- | --- |
| Splash / Login | Tap "Register" | Register |
| Register | Tap "Login" | Splash / Login |
| Splash / Login | Successful login (Parent) | Parent Home |
| Parent Home | Tap "New Application" | Child Info (Step 1) |
| Child Info | Tap "Save" | Address (Step 2) |
| Address | Tap "Save" | Medical Info (Step 3) |
| Medical Info | Tap "Save" | Parent Info (Step 4) |
| Parent Info | Tap "Save" | Documents (Step 5) |
| Documents | Tap "Save" | Review & Submit (Step 6) |
| Review & Submit (Step 6) | Tap "Apply" | Success Screen |
| Success Screen | Tap “Back to dashboard” | Parent Home |
| Parent Home | Tap "My Applications" | My Applications |
| My Applications | Tap an application | Application Detail |
| Parent Home | Tap "Achievements" | Achievements |
| Any screen | Tap "Logout" | Splash / Login |

## 36. ASP.NET Web Navigation Flow

| Starting Screen | User Action | Next Screen |
| --- | --- | --- |
| Login | Tap "Sign In" | Admin Dashboard |
| Admin Dashboard | Tap "View All Applications" | Application List |
| Application List | Tap an application | Application Detail |
| Application Detail | Tap "Accept" or "Reject" | Application Detail (updated status) |
| Application Detail | Tap "Back" | Application List |
| Admin Dashboard | Tap "Publish Update" | Publish Update |
| Publish Update | Tap "Publish" | Admin Dashboard (with success) |
| Admin Dashboard | Tap "Publish Achievement" | Publish Achievement |
| Publish Achievement | Tap "Publish" | Admin Dashboard (with success) |
| Any page | Tap "Logout" | Login |

## 37. Mobile & Web Integration

| Flutter Action | Supabase Data | ASP.NET Action |
| --- | --- | --- |
| Parent submits application | Application row created | Admin views application in list |
| Parent uploads documents | Document rows created and files in Storage | Admin views documents from Application Detail |
| Parent views status | Fetches application_status from Application | Admin updates status to "Accepted" or "Rejected" |
| Parent views updates | Fetches SchoolUpdate rows | Admin publishes new SchoolUpdate |
| Parent views achievements | Fetches Achievement rows | Admin publishes new Achievement |

## 38. Stakeholder Feedback

| Item | Detail |
| --- | --- |
| Date of feedback | 16 September 2026 |
| Designs shown | All Flutter Wireframes |
| Stakeholder comments | The form is easy to follow, and it includes the important fields. The design is appropriate and fits with the school. The screens look good |
| Changes requested | None |
| Changes made | None |
| Evidence available | Signed Feedback Sheet |

## 39. Updated System Design

| Design Artifact | Change Made | Reason |
| --- | --- | --- |
| Architecture | No change | Architecture confirmed |
| Use Case Diagram | No change | Use cases confirmed |
| Sequence Diagram | No change | Processes confirmed |
| ERD | No change | ERD already supports optional fields |
| Flutter Interface | Removed emblem as background | Stakeholder feedback |
| ASP.NET Interface | No change | Interfaces confirmed |

## 40. Unit 3 Evidence

Flutter Mobile Wireframes: https://www.figma.com/proto/DtQKcA5cbFv7hiG46obRGQ/Setshabelo-Admission-System?node-id=2-3&p=f&t=Gs5yKR4SaZWXt9bd-0&scaling=scale-down&content-scaling=fixed&page-id=0%3A1&starting-point-node-id=2%3A3

ASP.NET Web User Frames: https://www.figma.com/proto/DtQKcA5cbFv7hiG46obRGQ/Setshabelo-Admission-System?node-id=307-1244&p=f&t=u551uaPYP606NPV4-0&scaling=scale-down&content-scaling=fixed&page-id=22%3A319&starting-point-node-id=307%3A1244

ASP.NET Web Admin Frames: https://www.figma.com/proto/DtQKcA5cbFv7hiG46obRGQ/Setshabelo-Admission-System?node-id=101-1243&p=f&t=P6thFviGmJ0minRB-0&scaling=min-zoom&content-scaling=fixed&page-id=101%3A1242&starting-point-node-id=101%3A1243

Updated GitHub Documentation Link: https://github.com/WIL-Project-Hub

Supabase schema: https://supabase.com/dashboard/project/hrkzdekzmqjiejjuwybh/database/schemas

ERD Diagram: https://lucid.app/lucidchart/092e1500-ca6c-49c8-b6a4-ada472e20ee6/edit?page=0_0&invitationId=inv_57f5bd22-f6ba-4854-a039-97a8b9d8d776#

System Design: https://lucid.app/lucidchart/daf0e515-197b-4114-a3f5-ab62878445c1/edit?invitationId=inv_4695dfe3-c4ba-48db-945b-b2529c33d526

Signed design confirmation letter

MS Project Schedule

Supabase Tables: https://supabase.com/dashboard/project/hrkzdekzmqjiejjuwybh/database/tables

Meeting with the stakeholder

Github repository

# Unit 4: System Development and Implementation

System Development and Implementation

## 41.Approved Database Design Review

| Entity / Table | Purpose | Main fields |
| --- | --- | --- |
| applications | Store application information | application_id, parent_id, admin_id, parent_first_name, parent_last_name, child_full_name, grade_applying_for, |
| parents | Store the parent information | Parent_id, user_id,first_name, last_name |
| documents | Stores documents required for the application | document_id, application_id, document_type, file_url, uploaded_at |
| school_updates | Stores school news and update information | update_id, admin_id, title, content, published_at, updated_at |
| achievements | Stores the schools’ achievements information | achievement_id, admin_id, title, description, image_url, published_at, is_public |
| comments | Stores the comments made by an admin on a parent’s application | comment_id, application_id, admin_id, comment_text, created_at |
| admins | Stores the admins information | admin_id, user_id, first_name, last_name |
| profiles | Stores information for all the users of the application | id, role, email, created_at, updated_at |

## 42. Backend for both applications

| Application | Backend Interaction |
| --- | --- |
| Flutter | Submit application, review application status, view the school’s news and updates, view the schools’ achievements and awards |
| ASP.NET | Submit application, review application status, view the school’s news and updates, view the schools’ achievements and awards |
| ASP.NET (admin) | Retrieve and review all applications submitted, update application status, manage school updates and achievements |

## 43. Approved Mobile Application Requirements

| Mobile function | Related use case or requirement | Required screen |
| --- | --- | --- |
| Sign in | Login | Login screen |
| Create application | Apply | Apply form screen |
| Upload documents | Apply | Apply form last step screen |
| View application status | View Status | Application details screen |
| View school updates | View Updates | School Updates screen |
| View school achievements | View Achievements | School Achievements screen |

## 44. Mobile Application Flow

| Module | Screen / View | Purpose | User Action | Next step |
| --- | --- | --- | --- | --- |
| Authentication | Login | Allow existing users to sign in | Enter required login fields then tap Lognin button | Successful login redirects to the user’s dashboard |
|  | Register | Create parents account | Enter required sign in fields then tap Sign in button | Successful sign in redirects to the user’s dashboard |
| Dashboard | Home | Home screen for parents with recent activities | Taps main navigation cards on the dashboard | Redirects to the screen of the navigation card tapped on |
| Applying | ApplicationWizardScreen | Application form with multiple steps | Fill required information and tap next on each step | Successful application submission redirects to dashboard |
| View Status | My Applications | Track multiple applications submitted and view each ones status | Tap the application you want to track | Redirect to the navigation tapped |
| Updates | SchoolUpdates | View school updates from the admin | Scroll through notifications and pull-to-refresh | Redirect to the navigation tapped |
| Achievements | SchoolAwars | View school awards and achievements posted by the admin | Scroll through achievements and pull-to-refresh | Redirect to the navigation tapped |

## 45. Developed Mobile Screens

## 46. Web Application Requirements

| Mobile function | Related use case or requirement | Required screen |
| --- | --- | --- |
| Sign in | Login | Login screen |
| View all applications |  | Dashboard screen |
| Update application status |  | Application details screen |
| Publish updates |  | Publish School Update screen |
| Publish achievements |  | Publish Achievement screen |

## 47. Web Application Flow

| Module | Screen / View | Purpose | User Action | Next step |
| --- | --- | --- | --- | --- |
| Authentication | Login | Allow existing admins to sign in | Enter required login fields then tap Login button | Successful login redirects to the admins dashboard |
| Dashboard | Home | Home screen for admins with activities to perform | Taps main navigation on the dashboard | Redirects to the screen of the navigation tapped on |
| Reviewing applications | Applications | View multiple submitted applications and can filter search | Filter according to applications they want to see and tap on the application to view it | Redirects to the application details screen of that application |
| Manage Content | Manage Content | View all the recently published school updates and achievements | Tap view or edit or delete to view or edit or delete the content | Dialog box to delete if delete selected. Redirects to the content if view selected or to the edit screen if edit selected |
| Updates | Publish Update | Allows the admin to publish school updates to be seen by parents | Fill the title and description fields and publish the update | Redirect to the navigation tapped |
| Achievements | Publish Achievement | Allows the admin to publish school achievements to be seen by parents | Fill the title and description fields and attach the picture | Redirect to the navigation tapped |

## 48. Developed Web Screens (Admin)

## 49. Approved Integration Design

| Shared process | Action in Flutter | Action in ASP.NET | Shared information |
| --- | --- | --- | --- |
| Application submission | Parent submits an application | Admin views the application | Application details |
| Application acceptance | Parent views application status | Admin changes status to approve application | Application status |
| Application rejection | Parent views application status | Admin changes status to reject the application | Application status |
| School updates | Parent views the school’s updates | Admin publishes updates | Updates information |
| School achievements | Parent views the school achievements | Admin publishes events and achievements | Achievements information |

## 50. Complete Integrated Application

- Parent creates an account

- Supabase stores the authentication details

- Parent applies

- Flutter saves the application in Supabase

- An admin logs in on the ASP.NET web application

- The web application retrieves the same application submitted by the parent from Supabase

- The admin changes the applications status and leaves a comment if needed

- ASP.NET updates the application status in Supabase

- The customer refreshes or reopens the applications Flutter screen to view application status and the updated status is reflected

## 51. Unit 4 Evidence

Flutter mobile application github repository: https://github.com/WIL-Project-Hub/Setshabelo-Integrated-Flutter-Mobile-Application

ASP.NET web application github repository: https://github.com/WIL-Project-Hub/Setshabelo-Integrated-Website-Application

Supabase table

MS Project Schedule

Progress Tracker