## Slide 1
Setshabelo Admission System
Software Requirements Specification - Presentation
Group 0: Secret Design | SRS Version 2.0 | 31 August 2026

## Slide 2
What We'll Cover
OVERVIEW
01
Project Overview
Problem statement, purpose, aim, objectives and scope boundaries.
02
Stakeholders
Who is involved and what role each group plays in the system.
03
Current vs. Proposed
Today's paper-based process and the digital solution replacing it.
04
Requirements
Functional, non-functional, system and integration requirements.
05
Feasibility Analysis
Technical, operational, economic, schedule, legal & ethical review.
06
Risk Management & SWOT
13 identified risks, the highest-priority items, and a SWOT analysis of the project overall.
Setshabelo Admission System | SRS Presentation
2

## Slide 3
SECTION 01
Project Overview
Why this project exists, what it aims to achieve, and its boundaries.
3

## Slide 4
Introduction & Document Purpose
INTRODUCTION
• Purpose: This document describes Setshabelo Admission System - what the system will do, and the constraints it will operate under.
• Audience: Written for both the school (stakeholders) and the development team, so both share one source of information.
• Scope of this document: A shortened, presentation-ready walkthrough of the full SRS - requirements, feasibility findings, risk register, and SWOT Analysis.
Setshabelo Admission System | SRS Presentation
4
Notes: Full SRS text: 'The purpose of this document is to present a detailed description of the system. It will explain the purpose and features of the system, what the system will do, constraints under which it will operate. This document is intended for both the stakeholders and the development team.'

## Slide 5
Problem Statement
THE CHALLENGE
• Manual, onsite registration: Parents must travel to Setshabelo Primary School at the start of each year to apply in person and on paper.
• Error-prone paperwork: Hand-filled forms often result in missing information or wrongly filled documents.
• Long queues, heavy admin load: Parents wait in long physical lines and admin staff must process large batches of paper at once.
• Unreliable communication: The school relies on social media for updates and outcomes, but not every parent has reliable access.
Setshabelo Admission System | SRS Presentation
5
Notes: Setshabelo Primary School currently uses onsite registrations. This affects parents (long queues) and admin staff (bulk paper processing). The school needs a more streamlined, organised method of receiving applications, and a communication channel that doesn't exclude parents without social media access.

## Slide 6
Purpose, Aim & Objectives
VISION
• Purpose: Simplify the application process for new learners, keep parents and learners updated, and publish school achievements to attract new learners.
• Aim: Digitalize the application process and make school updates easily accessible to everyone.
• In short: Replace queues and paper with accounts, forms, and dashboards for both parents and school administrators.
Setshabelo Admission System | SRS Presentation
6
Notes: The purpose of the prototype is to simplify the application process for new learners, the updates sent to parents/learners, and publishing achievements as advertising. Simplification includes digitalising the application process and making updates easily accessible.

## Slide 7
Project Scope
SCOPE DEFINITION
Objectives
• Parents can create and view applications for their children, and access school updates
• Admins can accept and reject applications
• Admins can publish school updates and achievements
• All users can view school achievements
Deliverable & Acceptance
• Deliverable: an integrated Flutter (mobile) + ASP.NET (web) application
• Acceptance: Flutter and ASP.NET share the same backend
• Acceptance: users can perform the same actions on mobile and web
Setshabelo Admission System | SRS Presentation
7
Notes: Project title: Setshabelo Connect. Aim: develop an integrated prototype for creating and managing learner applications and school updates.

## Slide 8
Scope Boundaries
WHAT'S IN, WHAT'S OUT
Exclusions
OUT OF SCOPE
– Built-in uniform shop
– Bulk SMS
– Built-in textbook library
– Daily attendance register
Constraints
LIMITS
– Time: must be completed before the end of the semester
– Cost: Attendance scanner exceed the defined budget
– Scope: E-textbooks distributions violate certain copyright laws
Assumptions
ASSUMED TRUE
– Parents have compatible smartphones or computers
– Parents & admin staff have basic digital skills
– A secure authentication system differentiates users from admins
– The team has the technical skills needed to build the system
Setshabelo Admission System | SRS Presentation
8
Notes: Exclusions, Constraints and Assumptions as defined in the Project Scope table of the SRS.

## Slide 9
Stakeholders & User Groups
WHO'S INVOLVED
External Stakeholder
Defines the current real-world process and the problems tied to it. The source of information for requirements.
Mobile App User
– User: create applications, view status, view updates & achievements
– Admin: view/manage applications, publish updates & achievements
Web App User
– User: create applications, view status, view updates & achievements
– Admin: view/manage applications, publish updates & achievements
Setshabelo Admission System | SRS Presentation
9
Notes: Stakeholders and user groups table: External stakeholder, Mobile application user, Web application user — each with User and Admin roles.

## Slide 10
SECTION 02
Current Process & Proposed Solution
The current school process, and the digital process that will replace it.
10

## Slide 11
Current School Process
WITHOUT THE SYSTEM
1
Announcement
School announces the application period via social media or verbal notice.
2
Travel & Queue
Parents take time off work / arrange transport, then join long physical queues.
3
Manual Forms
Parents receive, hand-fill, and submit paper forms often with errors.
4
Piling & Review
Admin staff collect and manually process large batches of paperwork.
5
Outcome via Social Media
Decisions and updates are communicated back through social media only.
Setshabelo Admission System | SRS Presentation
11
Notes: Full 9-step current process from the SRS: 6.1 Application period announcement, 6.2 Parents travel to school, 6.3 Queuing, 6.4 Manual form collection, 6.5 Manual form filling (leads to wrongly filled documents), 6.6 Form submission, 6.7 Submitted forms pile up, 6.8 Manual form processing and decision making, 6.9 Outcome communicated via social media.

## Slide 12
System Architecture — Product Perspective
PROPOSED SOLUTION
Flutter
Mobile app (MVVM pattern)
Parents & Admins on Mobile
Supabase
Shared backend
Data, auth, storage & business logic
ASP.NET
Web app (MVC pattern)
Parents & Admins on any browser
Supabase Auth + REST API
Supabase Auth + REST API
Key rule: Flutter and ASP.NET never talk to each other directly, both go through Supabase.
One account works everywhere: a parent who applies on mobile sees the same data instantly on web, and vice-versa.
How a decision flows:
Parent creates account & submits application → Admin logs in on web, reviews it → Admin accepts / flags it under review, optionally leaving a comment → Parent instantly sees the updated status and comment on their side.
Setshabelo Admission System | SRS Presentation
12
Notes: Product Perspective: the prototype operates as one integrated system. Supabase is the shared backend for both ASP.NET and Flutter, handling logic, data storage, accounts and security. Flutter (MVVM) builds the mobile app, ASP.NET (MVC) builds the web app. A parent's account and application data created on one platform is immediately visible on the other. Admins log in on the web app, review applications, and can accept them, place them under review, or leave a comment visible to the parent.

## Slide 13
SECTION 03
Requirements
What the system must do (functional), how it must behave (non-functional), and how its parts must connect.
13

## Slide 14
Functional Requirements
MUST / SHOULD HAVE
ID | Requirement | Priority
FR1 | Parents must be able to create accounts | Must Have
FR2 | Parents must be able to create applications for their children | Must Have
FR3 | Parents can view the application status | Must Have
FR4 | Only Admin staff can accept and reject applications | Must Have
FR5 | Parents can view school updates | Must Have
FR6 | Parents can view school achievements | Must Have
FR7 | The system must differentiate between users and admins | Must Have
FR8 | Admin staff can publish school updates to parents | Must Have
Setshabelo Admission System | SRS Presentation
14
Notes: Each FR maps to a stakeholder need, e.g. FR2 -> parents need a convenient way to apply from home without traveling to the school; FR4 -> admin staff need a streamlined way to process decisions quickly; FR6 -> school admin needs a way to advertise successes and attract new learners.

## Slide 15
Non-Functional Requirements
QUALITY ATTRIBUTES
ID | Requirement | Priority
NR1 | The user interface for mobile and web must be similar | Must Have
NR2 | Only authenticated Admin users may accept or reject applications | Must Have
NR3 | Use test data / fake profiles for development & demonstration | Must Have
NR4 | Form validation errors must be clear and user-friendly | Must Have
NR5 | Parents must receive bulk SMS notifications - REMOVED (not feasible within the semester) | Was: Should Have
Setshabelo Admission System | SRS Presentation
15
NR7 | Leaners can access e-textbooks - REMOVED (Copyright Violations) | Was: Should Have
NR6 | Parents can access uniform shop - REMOVED (Existing uniform partnership) | Was: Should Have
Notes: NR4 directly addresses the 'wrongly filled documents' problem from the current process. NR5 (bulk SMS) was removed after the Feasibility Analysis found it too technically complex for the semester timeframe — see Refined Project Scope.

## Slide 16
System & Integration Requirements
HOW THE PIECES CONNECT
System Requirements
• SR1 - Web version must use ASP.NET
• SR2 - Mobile version must use Flutter
• SR3 - Supabase is the shared backend for both
• SR4 - Must be compatible with modern web browsers
Integration Requirements
• IR1 - Flutter and ASP.NET must not communicate directly
• IR2 - Applications must be stored securely in Supabase
• IR3 - Admins update application status via Flutter/ASP.NET
• IR4 - Both platforms authenticate via the same Supabase Auth API
Setshabelo Admission System | SRS Presentation
16
Notes: System requirements (SR1-4) and Integration requirements (IR1-4) from the Requirements Table. All are Must Have priority.

## Slide 17
SECTION 04
Feasibility Analysis
Six factors used to test the project before committing to it: technical, operational, economic, schedule, legal and ethical.
17

## Slide 18
Feasibility Summary
SIX-Factor REVIEW
Technical
W/ CHANGES
Supabase integration must be learned, bulk SMS removed as too complex. Uniform shop to removed because there is an existing uniform partnership. E-textbooks to be removed because they violate certain copyright laws
Operational
FEASIBLE
Solution fits the school's process and users; simple UI reduces training needs.
Economic
FEASIBLE
Free tools and existing resources (Flutter, VS 2022, Supabase free tier) are enough.
Schedule
W/ CHANGES
Core functions fit the semester, but Supabase needs an early learning start.
Legal
FEASIBLE
Test data only; credentials and real data kept out of GitHub.
Ethical
FEASIBLE
Only necessary data collected; stakeholder needs accurately reflected.
Setshabelo Admission System | SRS Presentation
18
Notes: Feasibility Summary table: Technical (Feasible with changes — remove bulk SMS, learn Supabase early), Operational (Feasible), Economic (Feasible), Schedule (Feasible with changes — start Supabase early), Legal (Feasible — separate test/real data), Ethical (Feasible — continued stakeholder engagement).

## Slide 19
Overall Feasibility Decision
VERDICT: FEASIBLE WITH CHANGES
Strengths
• Core requirements directly address the stakeholder's real problems
• Team has ready access to required tools and equipment
• Flutter + ASP.NET is a strong fit for the web/mobile requirement
• Stakeholder communicates well and supports the vision
Limitations
• The group must learn Supabase integration from a limited base
• Bulk SMS notifications are too complex for the timeframe
• Testing time must be actively managed, not left to the end
Setshabelo Admission System | SRS Presentation
19
Notes: Overall Feasibility Decision: the project is feasible with changes. Strengths and limitations as listed in the SRS Overall Feasibility Decision section.

## Slide 20
Path Forward
REQUIRED CHANGES
• Remove the bulk SMS notification feature (NR5) from scope
• Prioritize learning Supabase integration very early in development
• Start integration testing early - run it throughout development, not just at the end
• Focus on core / required features first before enhancements
• Review and adjust the schedule on a regular, recurring basis
Setshabelo Admission System | SRS Presentation
20
Notes: These five actions ensure the project can be completed within the semester, per the SRS Overall Feasibility Decision section.

## Slide 21
SECTION 05
Risk Management & SWOT
13 identified risks scored, owned, and paired with mitigation and contingency plans, coordinated with the standalone Project Risk Register. Closing with a SWOT analysis of the project overall.
21

## Slide 22
Risk Register — All 13 Risks
FULL REGISTER
ID | Risk | L | I | Score | Level
R1 | Supabase Integration - API changes, downtime, or implementation difficulty | 2 | 3 | 6 | HIGH
R2 | Stakeholder Disengagement - Bad engagement weakens stakeholder interest | 2 | 2 | 4 | MEDIUM
R3 | Stakeholder-Team Communication - unclear communications cause rework | 2 | 3 | 6 | HIGH
R4 | Team Coordination - gaps in ownership/handoff cause delays | 2 | 2 | 4 | MEDIUM
R5 | Limited Testing Time - short windows let problems slip through | 3 | 3 | 9 | CRITICAL
R6 | Task Difficulty Mismatch - a task exceeds one member's ability alone | 1 | 3 | 3 | MEDIUM
R7 | Top-Level Functions Delay - core functions miss the deadline | 3 | 3 | 9 | CRITICAL
R8 | GitHub Collaboration Issues - merge conflicts, version control problems | 2 | 2 | 4 | MEDIUM
R9 | Cross-Platform Integration - OS/browser/device inconsistencies | 3 | 2 | 6 | HIGH
R10 | Project Date Projections - inaccurate estimates cause delivery problems | 3 | 3 | 9 | CRITICAL
R11 | Scope Refinement - uncontrolled scope leads to scope creep | 3 | 2 | 6 | HIGH
R12 | Internet Access - connectivity loss stops development and testing | 1 | 2 | 2 | LOW
R13 | Privacy & Security - No strict information privacy and security | 1 | 3 | 3 | MEDIUM
Setshabelo Admission System | SRS Presentation
22
Notes: Full Risk Register (synchronised with the Project Risk Register): 13 risks scored by Likelihood (L) x Impact (I) = Score, rated Low (1-2) / Medium (3-4) / High (5-6) / Critical (7-9). Owners: R1 Lebohang Molise, R2 Relebohile Thito, R3 Tshepo M Masimong, R4 Team, R5 Lonwabo Sifumba, R6 Njabulo Mthethwa, R7 Andries M Matona, R8-R13 Team.

## Slide 23
Highest-Priority Risks
CRITICAL (SCORE 9)
R5
SCORE 9
Limited Testing Time
Compressed testing time increases the risk that defects go undetected before release, directly affecting product quality.
NOW
Start testing throughout the development
R7
SCORE 9
Top-Level Functions Delay
The project must deliver its top-level functions to satisfy stakeholder needs because missing them undermines the system's core value.
NOW
Start with these functions first and track progress against them weekly.
R10
SCORE 9
Project Date Projections
Inaccurate timeline estimates risk missed milestones and pressure to cut scope or quality near delivery.
NOW
Build in schedule buffers, break work into smaller milestones, review the timeline weekly.
Setshabelo Admission System | SRS Presentation
23
Notes: These three risks tie for the highest score (9 = Critical) across the synchronised Risk Register and require the most active management attention.

## Slide 24
Refined Project Scope
POST-FEASIBILITY ADJUSTMENTS
Function / Requirement | Decision | Reason
Parent account creation | Keep | Core requirement
Learner application submission | Keep | Core requirement
View application status | Keep | Core requirement
Admin accept / reject applications | Keep | Core requirement
View & publish school updates | Keep | Core requirement
View & publish school achievements | Keep | Core requirement
User / admin role differentiation | Keep | Core requirement
Bulk SMS notifications (NR5) | Remove | Scope & time constraints - not feasible this semester
Setshabelo Admission System | SRS Presentation
24
Notes: All core functions confirmed with the stakeholder informed = Yes. Only NR5 (bulk SMS notifications) was removed, due to scope and time constraints identified during feasibility analysis.

## Slide 25
SWOT Analysis
STRATEGIC VIEW
Strengths
– Strong Flutter skills and full tool access
– Flutter + ASP.NET + Supabase is a strong stack fit
– Stakeholder is engaged and well aligned
– Core features map directly to real pain points
– Free tooling keeps project cost at zero
Weaknesses
– Supabase & ASP.NET are new skills for most (R1, R6)
– Testing window is tight (R5)
– Scope already trimmed once (bulk SMS)
– Coordination & GitHub gaps remain (R4, R8)
Opportunities
– Add back excluded features in a future phase
– Achievements page doubles as marketing
– Architecture is reusable for other schools
– First-mover on digital registration locally
Threats
– Vendor lock-in / downtime risk on Supabase (R1)
– Some parents may lack digital access
– Timeline slippage could force more cuts (R10)
– Real data brings real compliance duties (R13)
– Connectivity dependency for school & parents (R12)
Setshabelo Admission System | SRS Presentation
25
Notes: Full detail (from the synchronised SWOT Analysis added to the SDSRS document, cross-referencing Risk Register IDs R1-R13): Strengths - team has hands-on Flutter experience and ready access to required dev/test devices; Flutter+ASP.NET+Supabase is a strong technical fit with one shared backend; stakeholder communicates well and is fully aligned; core functions map directly to problems in the current process; project deliverable is achievable on free/available tools (Flutter, VS 2022, Supabase free tier, GitHub free tier). Weaknesses - Supabase integration is a new skill area for most of the team and ASP.NET experience is only partial (R1, R6); testing time is compressed by the semester schedule (R5); scope already had to be trimmed (bulk SMS removed) showing limited slack; team coordination and version control gaps could slow delivery (R4, R8). Opportunities - a successful prototype could be extended with the excluded features (attendance register, textbook library, uniform shop); publishing achievements publicly doubles as marketing and could attract new learners; the integrated architecture is reusable as a template for other schools with the same manual-registration problem; digitalising registration is a first-mover advantage locally. Threats - reliance on a single third-party backend risks API changes, downtime or vendor lock-in (R1); some parents may lack the digital skills/devices assumed by scope, risking lower adoption; inaccurate timeline estimates could compress delivery and force scope cuts near the deadline (R10); any future move beyond test data introduces real privacy/compliance obligations (R13); dependence on stable internet access for school and parents could disrupt use (R12).

## Slide 26
Thank You
Questions & Discussion
GROUP 0 · SECRET DESIGN
Relebohile Thito
Lebohang Molise
Tshepo M Masimong
Lonwabo Sifumba
Andries M Matona
Njabulo R.A Mthethwa
PROJECT EVIDENCE
GitHub: https://github.com/WIL-Project-Hub
Supabase project (backend): https://supabase.com/dashboard/project/hrkzdekzmqjiejjuwybh
Signed project charter & WIL sponsor letter
Meeting notes & diagrams on file